OVERALL STRATEGY (before weeks)

Rule you follow every week:

Build → Test → Validate → Only then add complexity

If a step fails → do not move forward

🗓️ WEEK 1 — Dataset + Evaluation Setup (MOST IMPORTANT)

🎯 Goal

Create a clean benchmark where RAG effect is measurable

✅ Tasks

1. Choose dataset (don’t overthink)

Pick ONE:

- Natural Questions (NQ)

- HotpotQA (better for multi-hop)

- TriviaQA

2. Build RAG pipeline

Implement:

Query → Retriever (FAISS or similar) → Top-k docs

3. Create 3 conditions

For each query:

- ✅ No RAG

- ✅ Good RAG (top retrieved)

- ✅ Bad RAG (random / mismatched docs)

4. Generate outputs

Output_base  = LLM(query)
Output_rag   = LLM(query + RAG)

5. Define evaluation metric

Start simple:

- Exact Match (EM)

- F1 score

- OR semantic similarity (SBERT)

6. Create labels

RAG_effect:
+1 → improved
 0 → same
-1 → worse

✅ Deliverables

- dataset.json (with all fields)

- evaluation script

- labeled samples (~300–500 minimum)

❌ STOP if:

- You can’t clearly label helpful vs harmful
→ Fix dataset before moving on

🗓️ WEEK 2 — Signal Extraction (FIRST CORE)

🎯 Goal

Extract internal signals from LLM

✅ Tasks

1. Hook into model (HuggingFace)

Capture:

- attention weights

- hidden states

2. Implement signals (ONLY 2 for now)

(A) Attention to RAG

Avg attention: query tokens → RAG tokens

(B) Similarity

Cosine similarity:
hidden(query) vs hidden(RAG)

3. Run for BOTH cases

Signals_base  (no RAG)
Signals_rag   (with RAG)

✅ Deliverables

- signal extraction script

- saved features per sample

❌ STOP if:

- signals are noisy / inconsistent
→ debug before continuing

🗓️ WEEK 3 — Δ (DELTA) + First Prediction

🎯 Goal

Test your core hypothesis

✅ Tasks

1. Compute Δ

ΔAttention  = Attn_rag − Attn_base
ΔSimilarity = Sim_rag − Sim_base

2. Train simple classifier

Use:

- Logistic Regression

Input:

[ΔAttention, ΔSimilarity]

Output:

Helpful / Neutral / Harmful

3. Evaluate

Metrics:

- Accuracy

- F1 score

✅ Deliverables

- trained model

- evaluation report

🎯 SUCCESS CRITERIA

Accuracy ≥ 65–70%

❌ HARD STOP if:

- Accuracy ~ random (≈33%)

👉 This means:

- Δ idea failing OR

- signals weak

→ Fix BEFORE moving forward

🗓️ WEEK 4 — Add Grounding (BIG BOOST)

🎯 Goal

Add semantic correctness signal

✅ Tasks

1. Grounding score

Grounding = similarity(query ↔ RAG)

(Optional: use entailment model later)

2. Retrain model

Input:

[ΔAttention, ΔSimilarity, Grounding]

3. Compare performance

✅ Deliverables

- improved model

- ablation study:

Δ only vs Δ + grounding

🎯 SUCCESS

- noticeable improvement (+5–10%)

🗓️ WEEK 5 — Add Influence OR Stability

🎯 Goal

Make model more robust

Choose ONE (don’t do both yet):

Option A (preferred): Influence

Approximate via:

- attention rollout OR

- gradient attribution

Option B: Stability

Variance across layers (5–11)

Retrain model

✅ Deliverables

- updated feature set

- performance comparison

❌ RULE

If new signal doesn’t improve → REMOVE it

🗓️ WEEK 6 — Decision System (REAL VALUE)

🎯 Goal

Turn prediction into action

✅ Tasks

1. Define thresholds

score < T1 → ignore RAG
score > T2 → use RAG
else → partial

2. Modify pipeline

Query → retrieve → compute score → decision → generate

3. Evaluate FINAL output

Compare:

Baseline RAG vs Your system

✅ Metrics

- Answer accuracy

- hallucination reduction

🎯 SUCCESS

System improves final answers

🗓️ WEEK 7 — Stress Testing (CRITICAL)

🎯 Goal

Prove robustness

✅ Experiments

1. Adversarial RAG

Inject:

- wrong docs

- conflicting info

2. Generalization

Test on:

- different dataset

- different LLM

3. Causal test

Remove RAG → measure change

✅ Deliverables

- experiment results

- plots / analysis

🗓️ WEEK 8 — Finalization (PAPER LEVEL)

🎯 Goal

Make it publishable

✅ Tasks

1. Ablation study

Remove each feature:

Δ only
+ grounding
+ influence

2. Error analysis

Find:

- where model fails

- why

3. Write contributions

Final claims should be:

- Predict RAG usefulness before generation

- Improve answer quality

- Detect harmful retrieval

📊 FINAL CHECKLIST (PROJECT SUCCESS)

✅ Core

- Δ signals implemented

- Prediction before generation works

✅ Performance

- Accuracy ≥ 70%

- Detect harmful RAG reliably

✅ Impact

- Improves final answers

- Works on multiple datasets

✅ Research quality

- Ablation study done

- Causal validation included

🚨 FINAL REALITY CHECK

If by Week 3:

- Δ doesn’t work → pivot signals

If by Week 6:

- no improvement in final output → rethink approach

🏁 Final Advice (from experience)

- Don’t chase complexity early

- Don’t trust visual patterns

- Focus on prediction accuracy first

A simple working system beats a complex non-working one.

MODELS SELECTIONS-

One smart trick (high impact)

save → load → train

Use SMALL model for signals

Use STRONG model for evaluation

Example:

DistilBERT → compute RAG score
GPT / Mistral → generate final answer

DistilBERT or BERT-base

TinyLlama (1.1B)

Mistral 7B (quantized)

In HuggingFace:

Enable:

output_attentions=True
output_hidden_states=True

Start EXACTLY like this:

Step 1:

DistilBERT

Step 2:

Implement ΔAttention + ΔSimilarity

Step 3:

Validate prediction works

Step 4 (only then):

Move to TinyLlama

Use:

- batch size = 1

- max tokens small (128–256)

- fewer layers (analyze 5–11 only)

✅ Use libraries:

- transformers

- accelerate

- bitsandbytes (for quantization)

✅ Save everything

Don’t recompute signals every time:

save → load → train

In HuggingFace:

Enable:

output_attentions=True

output_hidden_states=True

You’ll get:

Attention

[layer][head][token_i][token_j]

👉 Use for:

query → RAG attention

Hidden states

[layer][token][embedding]

👉 Use for:

cosine similarity

Use:

- batch size = 1

- max tokens small (128–256)

- fewer layers (analyze 5–11 only)

✅ Use libraries:

- transformers

- accelerate

- bitsandbytes (for quantization)

✅ Save everything

Don’t recompute signals every time:

save → load → train